# MOSt V16.14 Pre Live Test Checklist

Controlled acceptance testing for Windows XP and Windows 10 or 11 workstations using the unchanged Windows Server 2008 data host

Release label V16.14   Executable version 1.7.611

Complete this checklist against a complete copied dataset before any production rollout. Record Pass, Fail, or Not applicable and attach the exact error text, screenshot, and MOSt error-log entry for every failure. Do not repair, pack, reindex, or upgrade the only production copy.

# Release and recovery

| Item | Required result | Record |
| --- | --- | --- |
| Installer identity | Filename includes V16.14 and the correct Windows platform. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Checksum | SHA256 matches SHA256SUMS.txt. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Local backup | Existing workstation MOSt folder has a dated recoverable backup. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Server backup | A current backup exists and a restore rehearsal has been completed separately. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Rollback owner | A named person can restore the previous MOST.exe. | [ ] Pass [ ] Fail [ ] N A Notes: |

# Installation isolation

| Item | Required result | Record |
| --- | --- | --- |
| Workstation only | Installer was not run on Windows Server 2008. | [ ] Pass [ ] Fail [ ] N A Notes: |
| No server writes | Installation changed no server program or database files. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Role marker | Installation role is WORKSTATION. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Application path | MOST.exe and runtimes are in the existing local MOSt folder. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Database path | MOSt reports K:\Program Files\MOSt\databases or the approved equivalent. | [ ] Pass [ ] Fail [ ] N A Notes: |

# Startup and navigation

| Item | Required result | Record |
| --- | --- | --- |
| Cold start | MOSt opens after reboot without version, OLE, or class-registration errors. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Help and About | About shows no expiry and Help opens. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Menus | Patients, Billing, Scheduler, Setup, Reports, and Help menus open. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Concurrent start | A second approved workstation starts without corrupting or exclusively locking shared data. | [ ] Pass [ ] Fail [ ] N A Notes: |

# Patients and clinical data

| Item | Required result | Record |
| --- | --- | --- |
| Patient search | Existing test patient can be found by ID and name. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Patient edit | A harmless field changes, saves, and is visible from the other platform. | [ ] Pass [ ] Fail [ ] N A Notes: |
| New test patient | A clearly labelled test record saves with required fields. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Memo data | Notes and other FPT-backed fields save and reopen intact. | [ ] Pass [ ] Fail [ ] N A Notes: |
| PDF chart | Patient PDF lookup opens the correct test document where configured. | [ ] Pass [ ] Fail [ ] N A Notes: |

# Scheduler

| Item | Required result | Record |
| --- | --- | --- |
| Open and close | Scheduler opens and closes normally more than once. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Create | Create and save a labelled test appointment. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Edit | Change time, room, category, and comments; reopen to verify. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Delete or cancel | Remove only the labelled test appointment and verify history behavior. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Setup functions | Test schedule interval, hours, rooms, categories, staff, and applicable setup functions. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Cross platform | A sequential XP and Windows 10 or 11 edit remains readable on both. | [ ] Pass [ ] Fail [ ] N A Notes: |

# Billing and fee codes

| Item | Required result | Record |
| --- | --- | --- |
| Fee display | Fee Codes opens the configured server database without path echoes. | [ ] Pass [ ] Fail [ ] N A Notes: |
| 2026 fees | K002 is 80.00; E185 GP is 525.15; E185 technical is 77.46; professional is 95.76. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Fee update backup | A fees_before timestamped backup is created before updating. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Fee update completion | 7,523 Ministry records process and existing synchronized-row count is nonzero. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Claim entry | Create and save a labelled test claim using an updated fee. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Claim edit | Edit and reopen the test claim without read-only or index errors. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Calculation | Claim amount uses the expected 2026 fee and applicable units or components. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Reconciliation | Reconciliation reports open and totals agree with the test claims. | [ ] Pass [ ] Fail [ ] N A Notes: |

# EDT and output

| Item | Required result | Record |
| --- | --- | --- |
| Server path | EDT IN and OUT resolve to server folders. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Recreate submission | Recreated EDT submission appears in server EDT\OUT. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Inbound processing | A copied test response processes without changing production submissions. | [ ] Pass [ ] Fail [ ] N A Notes: |
| PDF output | Billing output produces the expected PDF. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Print output | A controlled paper-print test reaches the selected printer. | [ ] Pass [ ] Fail [ ] N A Notes: |

# Word and reports

| Item | Required result | Record |
| --- | --- | --- |
| Word launch | Configured Word version opens from MOSt. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Letter merge | A test patient letter merges correct demographics. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Save and reopen | Generated test letter saves and reopens. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Preview | Core billing and clinical reports preview without missing resources. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Printing | One representative report prints correctly. | [ ] Pass [ ] Fail [ ] N A Notes: |

# Reliability and sign off

| Item | Required result | Record |
| --- | --- | --- |
| Restart | MOSt exits cleanly and restarts after each major test group. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Error log | %TEMP%\MOSt_Error_msg.log contains no unexplained new errors. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Performance | Patient, scheduler, claims, and fee screens respond within acceptable local thresholds. | [ ] Pass [ ] Fail [ ] N A Notes: |
| XP compatibility | After modern writes, the original XP MOSt reads and updates the copied data. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Modern compatibility | After XP writes, V16.14 reads and updates the copied data. | [ ] Pass [ ] Fail [ ] N A Notes: |
| Approval | Clinical, billing, technical, and backup owners approve the pilot. | [ ] Pass [ ] Fail [ ] N A Notes: |

# Pilot and production decision

Pilot workstation: ____________________   Tester: ____________________   Date: ____________________

Production decision: [ ] Approved   [ ] Not approved   [ ] Approved with conditions

Conditions or unresolved defects: ______________________________________________________________

Rollback decision owner: ____________________   Approval signatures: ____________________________